## Slide 1: Introduction

## Slide 2: Status of write-up:
Not yet complete, some analysis (schedule for example) still being worked on (we’ll see first results today):
  But, it will be a good report reflecting the enormous amount of excellent work that has been done on the problem
Sections to be completed:
  In description of BaseLine:
    Tracker shielding; and
    Rack shielding
  In description of yoke:
    Implementation in the MICE Hall
      See Jason’s WORD file – still needs to be integrated in LaTeX
  Cost and schedule
    First sight of this today
  Recommendation:
    Will draft this following discussion today and later in the week
Sections needing editing:
  Edits required to slim down BaseLine description to some extent

## Slide 3: Principal issues:
Baseline:
  Results indicate that can shield at Step IV
    How do we quantify the risk?
  PRY required for Step V/VI because of coupling coil and the likelihood that SSB (e.g. ISIS control rooms) will see a significant field
PRY:
  Results indicate that integration in the Hall at Step IV can be accommodated with modest modifications to existing infrastructure;
    Significant modifications are required for Steps V/VI, but, we have time to plan and have a lot of engineering to do in any case
  Schedule (and cost which in the end will influence the schedule):
    Judgment call required when we see the schedule

## Slide 4: Decision making process:
This group needs to form its opinion:
  Can this be done today? We’ll see
Then:
  VC Thursday and EB Friday
MIPO:
  Still don’t have an overall cost available. Breakdown in UK and US not available and resource-loaded schedule not available either.
  In the end probably a MIPO decision
But this is the expert group and we need to express our opinion
  If not today then I propose we make a special Mag. Shld. Meeting Monday 16Sep13 in the afternoon (14:00?)